Ryan is late…

# Things we did this week

(Dan) Bidirectional streams are mostly ready. Streaming files require their own thread so that’s a thing. Debugging rust also works now (Ryan and Nat will be given tutorial on that).

(Alex) Did some work on the form builder. The properties section is populated via mouse over. Need to work on the dynamic adding stuff from the toolbox. Also, the main render window still needs to be implemented by grabbing Ryan’s old code.

(Nat) Got basic console app working for digesting package manifest. Still need to modify command names to be meaningful. All App Manifest files will be in the app dir. If installed, then a folder will exist. The folder and the manifest will be named after the app signature.

(Ryan) See previous Meeting Minutes

# General Things

Dan showed Nat and Ryan how to setup RUST debugging, but it has issues on Nat and Ryan’s computers

Discussed the API and message format. TOML was chosen over JSON for size and commenting.

Nat and Ryan are going to upload their code to a new repo until we know where it goes. Many features are being added and the structure might be changed.

# Up Coming Week

Ryan: Message Managing

Nat: Advanced work on the console app. Adding and removing packages from the console. Need to rewrite previous code so it goes through lib likes it’s supposed to and Dan will no longer be mad at me.

Dan: API refactoring

Alex: Continue work on form builder

# Random

Prince did dead

Ryan will now be known as Slave Driver Quintawade