We discussed what we each did this week.

Discussed next steps. Ryan, Dan will combine in about four weeks.

Week 1 [7]: Communication man, rooms, Form Builder Display, Adding Remove Packages and connecting with Dan stuff

Week 2 [14]: Permissions,

Week 3 [21]: Synchronization , state updates,

Somani will be gone March 14 and April 11

End of Feb: basic demo of system

Mid to late march: UI Working

End of March (21?): "final demo"

Apps and systems, with synchronized UI and stuff

April: Fix Bugs

Need to track Challenges and missed deadlines for final poster/presentation