# Status Report

Alex: Selecting tool and tabs for each client created scene works. Next step tonight is to have the ability to create new scenes and add components.

Nat: Mostly finished app and permissions. Working on binary. Not yet stable

Dan: Integrated network lib into molecule common. Created the traits for connection manager. Stabilized messages

Ryan: Fixing react libraries so Alex could use them for the form builder and by the user of the form builder.

# Notes

## Rust web socket

Will be migrating JS code to use standard web socket, and away from socket.io. This is bc rust does not have a fully featured Socket.io. Will be using MIO for rust socket.

## New components Form Builder needs

* List view
* Off Canvas
* Accordion

## Notes for form builder

User top bar for top menu items

## Permissions

Install and uninstall work. Format is not determined yet for manifest.

Actions and permissions are strings. Sub-permissions would be good, read access but not write access.

Use key value pairs to store the sub-permission.

NOTE FOR LATER: EXPLICIT ASKING FOR NODE B VS ATOMIC LAYER FIGURE IT OUT FOR NODE PERMISSION FOR NODE BE