# Cover Last Week Goals

Form Builder is behind. Also added the need for exporting UIs

Permissions is handling messages and manifest files for A and B. Also, checks that the app is installed that will handle the message.

Each app has lifecycle methods.

Streams are demo-able.

Network layer is not demo-able. Implementation was determined.

Migration of Node server to rust is going well.

# Next Steps

# Notes

Integration is our biggest issue.

Somani leaves on the 27 at lunch. So demo must be the 26 or morning of 27

CC Somani when contacting Dave.

# Next Week Goals

UI will export UI

Integration Parts

1. UI Builder Rust
2. Atomic Layer communication with other atomic layer
3. Atomic Layer to run permissions
4. UI Particle in system