# Last Weeks Accomplishments

Nat: Tested and documented permissions. Wrote notes on road plan and final demo

Alex: Dropped form builder and moving to working on simple UI examples for later and getting demo working. Will also help with testing

Dan: Will work on routing now. Integration of Ryan code into networking layer.

Ryan: continued work on state and atomic layer integration. Feature Creep was discovered. I.E. no container for state (database).

# Notes

Uneven work load is attempted to be fixed. Cutting Form Builder and reprioritize UI server. This pulls work load off Ryan.

April 11 will have no advisor meeting.

State has become a big issue. The initial API was too bloated and that caused issues. Breaking it up and using JSON will allow lower levels to work for now.

# Next Weeks Goals

Ryan + Dan: Integration of atomic layer and networking layer

Alex + Nat: Plan poster and start writing final report