# Past Weeks Accomplishments

Nat + Alex: Worked on design doc and project plan. Is prework for final report and poster

Ryan: Finished Atomic Layer and Messaging infrastructure. Refactored a lot of code.

Dan: Started working on networking layer

Ryan + Dan: Networking Layer and Atomic Layer is almost done, just bug fixes.

# Notes

Demo for Atomic Layer, logger output traces message movement.

Want two atoms in system, dummy particle to receive things, particle to send. Particle to also show routing works.

Use flow chart if UI is not quite useable

# Next Week Goals

Alex + Nat:

* Finish Design Doc and Project Plan.
* Power Point of DD and PP info condensed (first draft of final presentation)
* Final Report first draft
* Discuss Poster parts, first draft in 2 weeks

Nat: Add permission layer code into common, integrate with state.

Dan: Setup modes, adding nodes

Ryan: Continue to work on Atomic layer, getting particle layer integration